# 06. Codex Execution Plan — First 100 Tasks

Исполняемый backlog для начала разработки; каждая задача привязана к Feature ID

# Правила выполнения Codex

Codex выполняет задачи строго в порядке зависимостей, не «перепрыгивает» к красивому UI до появления контрактов/хранилища.

Перед задачей читает v2 Source of Truth + Feature Registry + соответствующий engineering doc.

Один PR — одна небольшая логическая цель; PR title содержит T-ID и F-ID.

Если обнаружено противоречие, Codex не удаляет требование, а создаёт ADR/issue и сохраняет F-ID.

Любой generated binary/fixture должен иметь лицензионно безопасное происхождение.

# Эпики

| Epic | Scope |
| --- | --- |
| E0 | Foundation |
| E1 | Core data/storage |
| E2 | Formats/conversion |
| E3 | Mesh repair |
| E4 | Geometry operations |
| E5 | AI planner |
| E6 | Physical AI Editor |
| E7 | Print analysis |
| E8 | Printer/material profiles |
| E9 | Mobile scan |
| E10 | Client shells |
| E11 | Quality/security/observability |
| E12 | End-to-end demos |

# 100 задач

| T-ID | Epic | F-ID | Задача | Depends | Acceptance |
| --- | --- | --- | --- | --- | --- |
| T-001 | E0 | F-064 | Initialize pnpm/Turborepo monorepo | - | web/mobile/desktop packages build |
| T-002 | E0 | F-064 | Add Python backend workspace and dependency lock | T-001 | FastAPI health endpoint passes |
| T-003 | E0 | F-064 | Add C++ geometry-service CMake project | T-001 | service builds in CI |
| T-004 | E0 | F-064 | Create Docker Compose local stack | T-002,T-003 | API/Postgres/Redis/S3 start together |
| T-005 | E0 | F-064 | Add environment schema and secrets template | T-004 | missing required env fails fast |
| T-006 | E0 | F-071 | Set up CI lint/type/test/build gates | T-001..T-005 | PR pipeline green |
| T-007 | E1 | F-064 | Implement users/workspaces/projects migrations | T-002 | migration up/down tested |
| T-008 | E1 | F-064 | Implement assets/project_versions/version_assets migrations | T-007 | immutable model constraints |
| T-009 | E1 | F-064 | Implement operations/ai_requests/jobs tables | T-008 | indexes and status enums |
| T-010 | E1 | F-068 | Implement usage_ledger schema | T-007 | append-only service API |
| T-011 | E1 | F-064 | Implement S3 storage adapter | T-004 | put/get/presign tests |
| T-012 | E1 | F-064 | Implement upload session endpoint | T-011 | size/type constraints |
| T-013 | E1 | F-064 | Implement asset complete/hash registration | T-012 | sha256 verified |
| T-014 | E1 | F-064 | Implement project CRUD | T-007 | workspace authorization tests |
| T-015 | E1 | F-064 | Implement immutable project version service | T-008,T-014 | parent lineage supported |
| T-016 | E2 | F-014 | Define format capability registry | T-002 | formats endpoint returns limits |
| T-017 | E2 | F-014 | Build sandbox worker runner | T-004 | resource/time limits enforced |
| T-018 | E2 | F-014 | Implement STL import metadata | T-017 | units/bbox/mesh stats |
| T-019 | E2 | F-014 | Implement OBJ import metadata | T-017 | materials references parsed safely |
| T-020 | E2 | F-014 | Implement GLB/glTF import metadata | T-017 | scene stats available |
| T-021 | E2 | F-014 | Implement 3MF import metadata | T-017 | objects/build metadata captured |
| T-022 | E2 | F-014 | Wire OCCT STEP/IGES import | T-003,T-017 | B-Rep loads and bbox emitted |
| T-023 | E2 | F-015 | Define integrity report schema | T-016 | machine + user summary |
| T-024 | E2 | F-014 | Implement STL export | T-018,T-023 | output validated |
| T-025 | E2 | F-014 | Implement GLB export | T-020,T-023 | materials/transform checks |
| T-026 | E2 | F-076 | Implement printable export gate | T-024 | invalid topology blocks green status |
| T-027 | E3 | F-006 | Implement mesh diagnostics | T-018 | fixture detects known defects |
| T-028 | E3 | F-006 | Implement normal repair | T-027 | golden fixtures pass |
| T-029 | E3 | F-006 | Implement hole closing strategy | T-027 | report includes changed topology |
| T-030 | E3 | F-006 | Implement degenerate face cleanup | T-027 | no zero-area faces after repair |
| T-031 | E3 | F-006 | Implement repair job endpoint | T-009,T-027..T-030 | new asset/version created |
| T-032 | E4 | F-001 | Define Operation schema v1 | T-009 | JSON schema + examples |
| T-033 | E4 | F-001 | Implement primitive create_box/cylinder | T-003,T-032 | deterministic B-Rep outputs |
| T-034 | E4 | F-001 | Implement extrude operation | T-033 | golden CAD test |
| T-035 | E4 | F-001 | Implement boolean cut/fuse | T-033 | topology validated |
| T-036 | E4 | F-001 | Implement fillet/chamfer | T-033 | kernel failure structured |
| T-037 | E4 | F-001 | Implement hole operation | T-035 | diameter/depth typed |
| T-038 | E4 | F-061 | Implement parameter edit operation | T-032..T-037 | feature params editable |
| T-039 | E4 | F-001 | Implement B-Rep tessellation preview | T-033 | GLB preview generated |
| T-040 | E4 | F-001 | Implement operation replay engine | T-032..T-039 | same input/hash => same result |
| T-041 | E5 | F-074 | Define AI planner prompt/JSON contract | T-032 | unsupported ops rejected |
| T-042 | E5 | F-074 | Implement clarification state | T-041 | missing dimensions pauses job |
| T-043 | E5 | F-001 | Implement text intent → OperationPlan adapter | T-041,T-042 | fixtures map prompts to plans |
| T-044 | E5 | F-001 | Implement plan validator against capability registry | T-043 | no arbitrary op types |
| T-045 | E5 | F-001 | Implement ai-command endpoint | T-009,T-043,T-044 | returns async job |
| T-046 | E5 | F-068 | Meter AI usage/cost per request | T-010,T-045 | ledger entry exact |
| T-047 | E5 | F-069 | Add per-workspace AI quotas | T-046 | over-budget blocked |
| T-048 | E5 | F-001 | Create conversational edit history UI contract | T-015,T-045 | version link returned |
| T-049 | E6 | F-003 | Implement viewport entity selection IDs | T-039 | selection survives render refresh |
| T-050 | E6 | F-062 | Send selection context in ai-command | T-049,T-045 | planner receives entity refs |
| T-051 | E6 | F-003 | Restrict generated operations to selection scope | T-050 | scope violation rejected |
| T-052 | E6 | F-003 | Implement before/after preview version | T-051 | accept/reject flow |
| T-053 | E6 | F-060 | Implement mouse orbit/pan/zoom/select | T-001,T-039 | desktop/web interaction works |
| T-054 | E6 | F-060 | Implement touch orbit/pan/pinch/select | T-001,T-039 | mobile interaction works |
| T-055 | E6 | F-061 | Implement numeric dimension inspector | T-038 | edits create new version |
| T-056 | E7 | F-008 | Define print analysis schema | T-023 | warnings typed/severity |
| T-057 | E7 | F-008 | Implement watertight/manifold check | T-027,T-056 | fixture coverage |
| T-058 | E7 | F-008 | Implement bed-fit check | T-056 | printer volume applied |
| T-059 | E7 | F-008 | Implement min wall thickness analysis v1 | T-056 | known thin-wall fixture detected |
| T-060 | E7 | F-008 | Implement overhang heuristic v1 | T-056 | orientation-aware output |
| T-061 | E7 | F-013 | Implement mass estimator from volume/material density | T-056 | units tested |
| T-062 | E7 | F-013 | Implement cost estimator | T-061 | material price input |
| T-063 | E7 | F-030 | Implement Printability Score v1 | T-057..T-062 | explainable weighted score |
| T-064 | E7 | F-008 | Implement analyze-print endpoint | T-063 | async result stored |
| T-065 | E7 | F-031 | Generate orientation candidates | T-060,T-063 | candidate list |
| T-066 | E7 | F-031 | Score candidates time/support proxy | T-065 | best candidate selected |
| T-067 | E7 | F-031 | Implement optimize-print endpoint | T-066 | non-destructive recommendation |
| T-068 | E8 | F-063 | Create printer_models seed data | T-007 | Bambu/Prusa/Creality initial set |
| T-069 | E8 | F-063 | Create material profiles seed data | T-007 | PLA/PETG/ABS/TPU/ASA |
| T-070 | E8 | F-063 | Implement printer profile CRUD | T-068 | workspace/user scope |
| T-071 | E8 | F-008 | Use printer volume/nozzle in analysis | T-070,T-058 | profile changes result |
| T-072 | E8 | F-008 | Use material density/shrinkage metadata | T-069,T-061 | analysis context applied |
| T-073 | E9 | F-002 | Create mobile scan session UI | T-001 | camera permission + session state |
| T-074 | E9 | F-002 | Implement device capability probe | T-073 | LiDAR/depth availability recorded |
| T-075 | E9 | F-002 | Implement guided RGB frame capture | T-073 | blur/coverage hints |
| T-076 | E9 | F-002 | Implement iOS ARKit pose/depth native module spike | T-074 | sample depth/pose persisted |
| T-077 | E9 | F-002 | Implement Android ARCore pose/depth native module spike | T-074 | supported devices return depth/pose |
| T-078 | E9 | F-002 | Implement resumable scan upload | T-011,T-075 | large session resumes |
| T-079 | E9 | F-002 | Implement scan finalize endpoint | T-078 | reconstruction job queued |
| T-080 | E9 | F-002 | Create reconstruction worker adapter interface | T-079 | provider/model swappable |
| T-081 | E9 | F-002 | Implement reconstruction stub/local fixture pipeline | T-080 | known fixture → preview mesh |
| T-082 | E9 | F-002 | Implement scan metric scale validation | T-081 | scale uncertainty reported |
| T-083 | E9 | F-002 | Run mesh cleanup after reconstruction | T-031,T-081 | repair report attached |
| T-084 | E9 | F-002 | Create scan result review screen | T-083 | accept/retry flow |
| T-085 | E10 | F-058 | Set up mobile auth/project list shell | T-014 | open project |
| T-086 | E10 | F-057 | Set up Tauri desktop project shell | T-001 | open local/cloud project |
| T-087 | E10 | F-059 | Set up Next.js web project shell | T-001 | project browser renders |
| T-088 | E10 | F-073 | Share API client/types across clients | T-003,T-045 | generated typed client |
| T-089 | E10 | F-064 | Implement project autosave/version refresh | T-015,T-087 | no lost accepted edit |
| T-090 | E11 | F-071 | Add authorization integration tests | T-014 | cross-workspace access blocked |
| T-091 | E11 | F-071 | Add malicious file parser fixtures | T-017 | limits/path traversal tested |
| T-092 | E11 | F-015 | Add roundtrip conversion golden suite | T-024,T-025 | drift thresholds recorded |
| T-093 | E11 | F-001 | Add AI prompt regression fixtures | T-043 | plans schema-valid |
| T-094 | E11 | F-008 | Add print-analysis golden fixtures | T-063 | scores deterministic |
| T-095 | E11 | F-069 | Add job cancellation/timeouts | T-009 | workers terminate safely |
| T-096 | E11 | F-069 | Add trace IDs and structured logs | T-002 | cross-service trace visible |
| T-097 | E11 | F-069 | Add metrics dashboard definitions | T-096 | job/AI/geometry metrics |
| T-098 | E12 | F-001 | Create onboarding demo: organizer from text | T-045,T-087 | new user reaches editable model |
| T-099 | E12 | F-002 | Create onboarding demo: scan object → model | T-084,T-085 | mobile path complete |
| T-100 | E12 | F-076 | Create end-to-end demo: model → validate → STL/3MF export | T-026,T-064 | downloadable validated asset |

# Release gate для MVP alpha

Текстовая команда создаёт простую функциональную CAD-модель и последующая команда редактирует выбранную область.

Пользователь может загрузить STL/OBJ/GLB/3MF/STEP, получить безопасный preview/metadata и минимум STL/GLB export.

Repair создаёт новую версию и отчёт, не повреждая оригинал.

Printability Score объясняет проблемы; экспорт printable проходит validation gate.

Mobile capture создаёт scan session и проходит хотя бы через один рабочий reconstruction adapter.

Все long jobs async, cancellable, traceable и metered.